Heist Gone Wrong - Week 1 Progress Report

Mouhannad Chehab   |   Week 1 |   July 13, 2026

## 1. What I did in the past week

- Set up the Unreal Engine 5 project and version control: Git with Git LFS for binary assets, pushed to a GitHub repository.

- Implemented the C++ player character with full third-person movement: walk and run in all directions, plus crouch. Movement speeds are exposed for in-editor tuning; run is hold-to-run and crouch toggles. Tested and confirmed working.

- Designed the single-floor graybox museum layout to support the planned stealth loop: entrance lobby, a patrolled central gallery with cover, a side room holding the switch, the gated artifact vault, and an exit.

## 2. What I will do in the next week

- Build the walkable graybox museum level from the layout, including the navigation mesh for guard pathing.

- Begin Week 2 player mechanics: a roll for quick repositioning, the object interaction system, and the throw mechanic used to distract guards.

## 3. Obstacles

- No major blockers; the project is on track against the schedule.

- The graybox level was designed but not yet built; building it is the first task of the coming week.