Heist Gone Wrong – Week 2 Progress Report

INGR 493 – 202 |   Mouhannad Chehab   |   Week 2 |   Reported July 21, 2026

## 1. What I did in the past week

- Implemented the interaction system in C++ as a reusable interface and component, so the switch, door, artifact and throwable objects all share one mechanism rather than duplicating logic.

- Implemented object pickup and throwing, including a charged throw: holding the button longer throws further, which gives one object a range of distraction distances. Thrown objects emit a noise event that the guard AI will respond to next week.

- Implemented the roll for quick repositioning between cover.

- All three mechanics were play-tested and confirmed working. Work is committed to the GitHub repository, with design decisions and trade-offs documented alongside the code for the final report.

## 2. What I will do in the next week

- Begin Week 3, guard AI part one: create the guard pawn and its AI controller, and get it patrolling a waypoint route using the navigation mesh.

- Add animation states for the player mechanics implemented so far (crouch, roll, throw), which currently have no animation.

## 3. Obstacles

- No major blockers. Week 2 mechanics were finished ahead of the deadline, which leaves margin for weeks 4 and 5, the most technically demanding part of the schedule.

- Most debugging time went to cases where the gameplay code was correct but an Unreal engine default silently cancelled it – for example, physics friction settings scrubbing off the roll, and an unnormalized rotation value sending every throw straight upward. Adding logging of intermediate values, rather than only final results, identified these quickly.

- The player mechanics have no animations yet, so they currently have to be evaluated by distance and timing rather than visually. Animation states are scheduled for next week.