Heist Gone Wrong

Design Report

A single-floor third-person stealth game in Unreal Engine 5

INGR 493 — Experiential Honors Directed Design

Mouhannad Chehab

8-week solo directed-design project · Unreal Engine 5, C++

# 1. Introduction

Heist Gone Wrong is a small third-person stealth game built in Unreal Engine 5 over an eight-week solo honors directed-design project. The player infiltrates a museum, avoids a patrolling guard, uses thrown objects to create distractions, solves a switch-and-door puzzle to reach a secured artifact, steals it, and escapes to an exit. Getting spotted fills a detection meter; when it fills, the run fails and restarts from a checkpoint. There is no combat: the game is built entirely on stealth, movement, and distraction.

The project's three graded deliverables are a working game build, this written design report, and an oral presentation. The guiding principle throughout was to build one small, polished, complete gameplay loop rather than a broad but shallow feature set. This report documents the design of that loop, the technical architecture behind it, the significant design decisions and their trade-offs, and the testing-and-iteration process that shaped the final result.

# 2. Scope and Design Philosophy

The central design decision, made before any code, was to protect scope aggressively. An eight-week solo project cannot afford a wide feature set, so the goal was defined as a single coherent stealth loop taken to a polished, shippable state. This framing de-risked all three deliverables: a finished loop is far more demonstrable — and far easier to write about and present — than several half-working systems.

Three scope commitments followed directly from this and were held for the entire project:

- No combat. Combat would have added animation, balancing, and AI cost competing directly with the stealth loop that is the actual deliverable. Distraction-based tension is cheaper to build and more on-theme.

- A single floor. Multiple floors multiply navigation, streaming, and level-design work without adding to the core loop. One well-tuned floor is enough to demonstrate it.

- Throw-to-distract as the core stealth verb. A single expressive verb — pick up an object and throw it to make noise and lure a guard — gives the loop its decisions without the cost of a large gadget system, and it pairs directly with the puzzle and the detection meter.

Deliberately out of scope were multiple guards with coordinated search behaviour, security cameras as a separate detection system, additional puzzle types, and any narrative content. Some of these were retained as stretch goals to attempt only if clearly ahead of schedule. Protecting this boundary was an active discipline rather than a one-time decision, and it is the main reason the project reached a complete, playable state.

# 3. Core Gameplay Loop and Mechanics

A complete run moves through five beats: infiltrate the gallery past the guard, distract the guard to create openings, solve the switch-and-door puzzle to open the vault, steal the artifact, and escape to the exit. Being caught at any point restarts the run from the last checkpoint. The mechanics that support this loop are:

## Player movement

The player has three ground-speed tiers that form the core risk/reward dial: a default walk, a held run that is fast but loud, and a crouch that is slow but quiet and lowers the character so low cover breaks a guard's line of sight. Run is a hold input (it can never get stuck on, keeping the player at the safe default) while crouch is a toggle (so a long sneak does not require holding a key). A roll provides a quick reposition, and object interaction plus a charged throw complete the toolkit.

## The charged throw

Rather than several throwable types, a single throwable has a charged throw: holding the button winds up, and release launches the object at a speed that scales with how long it was held. A tap drops the object at the player's feet; a full charge lobs it across the gallery. This turns one object into a whole range of distraction distances and makes the throw a decision rather than a single button press.

## Movement noise

How the player moves is itself a stealth choice. Running emits a noise a nearby guard can hear and investigate; walking and crouch-moving are silent to guards. The same audio feedback plays for the player at all speeds (quieter when crouched), but only running is loud enough to draw a guard — so the player can hear their own footsteps without those footsteps giving them away.

## The guard

A single guard drives the tension. It follows a waypoint patrol and reacts through a three-state machine: Patrol, Investigate (it heard a noise or lost sight of the player, so it moves to look and surveys the area), and Alerted (it can see the player, so it advances on them while the detection meter fills). Sight uses a vision cone with a line-of-sight trace, so walls — and crouching behind low cover — hide the player; hearing consumes the noise events that thrown objects and running footsteps generate. A guard hunting the player's last-known position cannot be pulled away by a thrown object, but a patrolling guard can — so distraction works exactly when it should.

## Puzzle, objective, and win/lose

A switch in a side room opens the door gating the vault. Taking the artifact advances the objective from “steal the artifact” to “escape to the exit,” and reaching the exit while carrying it wins the run. Full detection restarts the run from the last checkpoint. Crucially, a checkpoint banks progress: state established before a checkpoint (an opened door, a taken artifact) survives a failure, while progress made after it correctly reverts — so a checkpoint is a genuine save-point, not merely a respawn position.

# 4. Technical Architecture

The project is built C++-first: gameplay systems are C++ classes that expose tunable properties and Blueprint-callable functions, with Blueprints used only to wire visuals and tune values. This keeps the logic version-controllable, diffable, and reviewable in the repository (Blueprints are opaque binary assets), while editor-side tuning stays fast because values are exposed to the editor. The architecture is organized around a small set of reusable systems:

- Interaction. An IHeistInteractable interface defines the “can be used” contract (prompt, can-interact, interact), and a UHeistInteractionComponent finds the nearest interactable and reports it to the HUD. The component reads its owner's viewpoint through a generic engine call and never casts to a specific class, so it works on any actor. The switch, artifact, and throwable all implement the one interface.

- Throwing. AHeistThrowable is a physics pickup that reports a hearing noise on impact; UHeistThrowComponent carries one object and launches it. Keeping the carry/launch logic in a component keeps the character lean and the behaviour reusable.

- Guard AI. AHeistGuardCharacter is the body (mesh, movement, patrol data); AHeistGuardController is the brain (a C++ state machine that issues navigation-mesh moves). Sensing is handled by Unreal's event-driven AI Perception system rather than a hand-rolled cone.

- Detection. UHeistDetectionSubsystem is a world subsystem holding one global detection meter that any guard writes to and the HUD reads from.

- Objective and loop. UHeistObjectiveSubsystem owns run state, the checkpoint, and the fail/restart and win flow, broadcasting events that gameplay actors subscribe to for restart and checkpoint-save.

- Puzzle actors. An IHeistActivatable interface decouples the switch from the door; AHeistDoor, AHeistSwitch, AHeistArtifact, AHeistExitVolume, and AHeistCheckpoint implement the puzzle and win condition.

Several engineering principles were enforced consistently. Logic that many actors share lives once — in an interface, a component, or a subsystem — rather than being copied. Game-wide state (the detection meter, the run state) lives in world subsystems rather than being piled onto the GameMode or an actor, which avoids fragile cross-casting between guards, the player, and the HUD. Per-frame Tick is avoided wherever the work is not genuinely per-frame: perception is event-driven, patrol advances on move-completion events, the detection meter and interaction scan run on short timers only while active, and the throw charge is derived from a press timestamp. Tunable values are exposed as editor properties rather than hardcoded.

# 5. Key Design Decisions and Trade-offs

The following decisions had the most influence on the project and each involved a genuine trade-off. They were recorded as they were made, with the reasoning and the rejected alternatives, so that the design could be analyzed rather than merely described.

## 5.1  C++-first over Blueprint-first

Chosen: gameplay logic in C++, Blueprints kept thin. Rejected: Blueprint-first implementation. Blueprint prototyping is faster initially, but it produces binary, un-diffable logic that is hard to review, hard to keep free of duplication, and painful to merge — a poor fit for a project whose grade depends on a documented, analyzable design. C++ keeps the whole system legible in version control at the cost of slightly slower iteration, which the exposed tuning properties largely offset.

## 5.2  Detection meter as a world subsystem

Chosen: one global meter in a world subsystem. Rejected: a component on the player or guard, and piling the meter onto the GameMode. The meter is game-wide state that many guards write and the HUD reads. A per-actor component would force cross-casting between the guard, the player, and the HUD to reach it; a subsystem gives every part of the game one source of truth with no coupling. The same reasoning later governed the run/objective state.

## 5.3  AI Perception over a hand-rolled vision cone

Chosen: Unreal's event-driven AI Perception (sight + hearing). Rejected: a manual cone with a periodic line trace. Perception's sight sense provides the cone and, importantly, a built-in line-of-sight trace to a point on the player's body. Because crouching lowers that point, low cover hides a crouched player essentially for free — the “crouch breaks line of sight” mechanic falls out of the engine rather than requiring custom code. A hand-rolled system would have reimplemented this as a per-frame or timer poll.

## 5.4  A C++ state machine, not a Behavior Tree

Chosen: a plain C++ state machine on the AI controller. Rejected: Behavior Tree and StateTree. Behavior Trees are the industry-standard AI authoring tool and are more visual, but they are binary assets that resist diffing and review, and for three perception-driven states they are more machinery than the problem needs. A C++ machine kept the guard's behaviour legible in the repository alongside the rest of the code.

## 5.5  Charged throw over multiple throwable types

Chosen: one throwable with a hold-to-charge throw. Rejected: several throwable types with fixed noise ranges, and a fixed-speed throw. A charge that scales launch speed with hold time gives a single object a continuous range of distraction distances — covering, at a fraction of the cost, what a “different throwable types” stretch goal was meant to provide — and turns the throw into a meaningful decision instead of a button press.

## 5.6  Checkpoints that bank progress

Chosen: crossing a checkpoint snapshots each gameplay actor's state, and a failure restores those snapshots. Rejected: saving only the player's position, and fully resetting the world to the run start on every failure. The position-only approach was in fact the first implementation, and testing exposed it immediately: the player would respawn at a checkpoint past a door they had opened, only to find the door closed again. Snapshotting state at the checkpoint and restoring it on failure makes a checkpoint a real save-point — progress before it survives, progress after it reverts — which is both more intuitive and more fair.

## 5.7  Interface-decoupled puzzle actors

Chosen: the switch drives the door through an IHeistActivatable interface. Rejected: a direct, door-typed reference from the switch. The switch never needs to know it is driving a door; through the interface it could just as easily disable a security camera (a stretch goal) with no change to the switch. This reuses the existing interaction contract rather than introducing a parallel system.

## 5.8  Input conventions and a deferred refinement

Smaller decisions followed genre convention with reasoning: run is hold-to-run (it cannot get stuck on), and crouch is a toggle (comfortable over a long sneak). One refinement was consciously deferred: detection is currently instant — any sight of the player begins filling the meter and commits the guard to the player's position. A softer model, in which a brief glimpse only raises suspicion and can still be broken by a distraction, was considered but judged a tuning refinement rather than a correctness issue. It is documented as the first candidate for future work.

# 6. Development Process

Development followed a weekly plan, with each week ending in a playable build and small, reviewable commits. A living decision log and session log were maintained throughout, both as a continuity aid and as the raw material for this report.

- Week 1 — Setup and movement. Unreal project, Git with Git LFS for binary assets, a walkable graybox museum with a navigation mesh, and the C++ character with walk/run in all directions and crouch.

- Week 2 — Player mechanics. The roll, the interaction system, and the charged throw, each built on reusable interfaces and components.

- Week 3 — Guard AI, part one. The guard pawn and AI controller, waypoint patrol on the navigation mesh, and locomotion animation.

- Week 4 — Guard AI, part two. AI Perception (vision cone, line of sight, hearing), the detection meter, and the investigate behaviour that reacts to noise. This was the most technically demanding week.

- Week 5 — Stealth loop and win condition. Fail and restart from a checkpoint, guard reset, the switch-and-door puzzle, artifact pickup, and the escape-to-exit win — the whole loop wired end to end.

- Week 6 — Ship. HUD (detection meter, objective and interaction prompts, win screen), audio (footsteps, guard voice barks, door/switch/pickup cues), an animation pass, playtesting, and packaging.

# 7. Testing, Iteration, and Debugging

Systems were validated by building, playing the affected flow, observing behaviour, and fixing what did not hold up — not by tests alone. This surfaced a recurring and instructive pattern: several of the most stubborn “bugs” were correct gameplay code interacting with a non-obvious Unreal default, and the fix came from instrumenting intermediate values rather than guessing. The most informative cases:

- The guard slid without animating. The guard patrolled correctly but played its idle pose while gliding. The shared animation blueprint gated its walk on both ground speed AND applied input; a player holds a key so input is continuous, but an AI moved by the navigation system has zero input acceleration at cruising speed, so the gate could never be satisfied. Gating the walk on speed alone fixed the guard and left the player unaffected. The root cause was found by reasoning about which signal differed between a player and an AI — the hypothesis that it was input, not speed, led directly to the fix.

- The vision cone was frozen in world space. Detection worked on one side of the room regardless of which way the guard faced. AI Perception takes the cone direction from the controller's control rotation, which the controller updates in its tick — and the tick had been disabled in pursuit of a “no Tick” guideline. The guideline was about avoiding per-frame gameplay polling, not engine machinery; restoring the tick fixed the cone.

- The survey cone was 320 degrees. While investigating, the guard could see almost all the way around itself, so a distraction could not be used to slip behind it. The investigate vision angle had been set to 160 — but the engine value is a half-angle, making a 320-degree cone. Correcting it to a 180-degree front hemisphere restored the ability to flank a distracted guard, which is the entire point of the distraction mechanic.

- The throw flew straight up. On-screen instrumentation showed the launch direction was straight up with a pitch of exactly 89 degrees — the clamp ceiling. Unreal's control rotation is unnormalized, so looking slightly down reads as 350 degrees rather than -10; adding the upward arc offset pushed it past 360, and the clamp pinned it to vertical. Normalizing the pitch before clamping fixed it. Every downstream system was correct; the failure was one unnormalized value, and logging the intermediate direction found it in a single pass.

- The roll slid. The roll's movement was initially driven by a code launch with friction suspended, which made an in-place animation glide across the floor. The correct solution was to drive the roll from the animation's root motion, so movement matches the feet exactly. This also simplified the code.

- Pickup failed when standing over an object. Interaction first swept forward from eye height, which sailed over objects on the floor — worst of all when standing directly on one. Switching to a proximity search with a facing test matched what the player expects and fixed the low-object case.

The through-line is that good instrumentation — logging intermediate values and drawing debug shapes for the vision cones and investigation targets — turned each of these from a guessing game into a single-pass diagnosis, and that a surprising number of “bugs” were the correct code meeting an engine default. These cases are the clearest evidence of the analysis and testing the project called for.

# 8. Reflection and Future Work

The project met its central goal: a complete, playable stealth loop from infiltration to escape, with a genuine fail-and-restart cycle. The architecture stayed clean and extensible — because the puzzle and interaction systems are interface-based, several stretch goals (a second activatable like a security camera, additional interactable objects) would slot in with little new code. Maintaining the decision and session logs throughout paid off twice: it kept a solo project coherent across weeks, and it made this report a matter of synthesis rather than reconstruction.

Several items remain open and are the natural next steps:

- Animation. The player roll uses root-motion animation, and the code hooks for crouch, throw, and a guard look-around are in place; assigning and tuning the remaining clips is the largest piece of remaining polish. The gameplay is fully functional without them, but they would sharpen the presentation.

- A detection ramp. Softening instant detection into a suspicion ramp, so a brief exposure is survivable and a distraction can still break a partial lock, is the highest-value fairness refinement.

- Stretch goals. A second guard, a rotating security camera as a second detection type, and a second puzzle stage were scoped out to protect the timeline and could be added on the existing architecture.

If starting again, the main change would be to budget for the animation pass earlier, since it interacts with almost every mechanic (crouch, roll, throw, guard states) and is easy to underestimate. The discipline of protecting scope, however, would be kept exactly as it was: it is the reason the loop is finished rather than merely started.

# 9. Conclusion

Heist Gone Wrong delivers a small but complete third-person stealth loop: the player sneaks past a perception-driven guard, uses a charged throw and movement noise to manipulate the guard's attention, solves a switch-and-door puzzle, steals the artifact, and escapes — failing back to a progress-banking checkpoint if caught. It is built on a C++-first architecture that keeps game-wide state in subsystems, decouples systems through interfaces, and avoids unnecessary per-frame work, with every significant decision and its trade-offs recorded as it was made. The result is a project whose design can be analyzed as readily as it can be played, which was the objective from the first week.