Heist Gone Wrong – Weeks 3–4 Progress Report

INGR 493 – 202   |   Mouhannad Chehab   |   Weeks 3–4   |   Reported August 3, 2026

## 1. What I did in the past two weeks

- Built the guard: a guard character driven by its own AI controller, patrolling a fixed waypoint route around the museum using the level's navigation mesh. It animates walking and idling as it moves, so its patrol reads correctly in-game.

- Implemented guard perception: a vision cone with line-of-sight checks, so the guard only detects the player when actually visible and not through walls. Crouching behind low cover breaks that line of sight, so cover and crouch matter.

- Added the detection meter, which fills while the player is in the guard's sight and is the core source of stealth pressure.

- Implemented noise investigation: both thrown objects and the player's own running footsteps draw the guard to the sound, where it looks around before returning to patrol. Walking and crouch-moving stay silent, so how the player moves is itself a stealth choice. This ties the throw mechanic from the previous weeks to the guard.

- Organized the guard's behavior as a Patrol / Investigate / Alerted state machine. With both parts of the guard AI complete, the interaction between player, distraction and guard now works end to end.

## 2. What I will do in the next week

- Assemble the full stealth loop end to end: fail and restart from a checkpoint when the detection meter fills, with the guard resetting to its patrol.

- Implement the switch-and-door puzzle: a switch that opens the door gating the secured artifact.

- Add artifact pickup and the escape-to-exit win condition, so a complete run from infiltration to escape is playable.

## 3. Obstacles

- No major blockers. Weeks 3 and 4 were completed as planned, which keeps the project on schedule going into the integration week.

- The main risk ahead is that next week ties every system built so far into a single loop, so most of the effort will go to integration and testing rather than new features.